# Treehouse — Overall Workflow

This is the high-level workflow across all three phases. It answers *"what order

do we do things in, and how does one piece hand off to the next?"* Each phase

builds on the one before it. We do not start a phase until the previous one works.

________________________________________

# The Big Picture

PROJECT SETUP
       │
       ▼
  PHASE 1: CORE  ──►  PHASE 2: EXTRAS  ──►  PHASE 3: BASICS
  (the wow)           (round it out)        (make it a real app)
       │                                          │
       ▼                                          ▼
   Working demo                            Production product

________________________________________

# Step 0 — Project Setup (one-time)

Before any features:

Initialize Next.js + TypeScript + Tailwind project.

Install core dependencies (Konva.js, OpenAI SDK).

Set up environment variables (.env.local) for the OpenAI key.

Confirm the dev server runs and a blank page loads.

Connect the local project to the GitHub repo.

________________________________________

# Phase 1 — Core Features (the wow)

Goal: Prove the unique idea works end-to-end.

Flow of work:

Canvas + upload  ──►  Sketch-to-code  ──►  Live preview
                                              │
                              ┌───────────────┘
                              ▼
                     Spatial Prompting  ──►  UX Copilot

Exit criteria: You can upload a sketch, generate a live layout, circle a region

to edit it, and see UX audit flags. (Detailed steps in 03_WORKFLOW_PHASE1.md.)

________________________________________

# Phase 2 — Extras (round it out)

Goal: Make the core feel like a complete tool.

Flow of work:

Infinite workspace  ──►  Code export  ──►  One-click deploy
(multi-sketch,           (HTML/CSS/       (publish the
 pan/zoom)                React out)        generated site)

Exit criteria: You can work with multiple sketches on one canvas, export clean

code, and publish a generated site with one click.

________________________________________

# Phase 3 — Basics (make it a real app)

Goal: Add the table-stakes features every real product needs. This is where

the database and auth come in.

Flow of work:

Auth  ──►  Database + saved projects  ──►  Dashboard  ──►  Settings / billing
(login/    (persist canvases,               (list of      (API keys,
 signup)    tie them to users)               projects)      account, plans)

Order matters here:

Auth first — we need a concept of "user" before we can tie data to them.

Database + saving second — now projects can belong to a user.

Dashboard third — a place to see your saved projects.

Settings / billing last — account management and monetization.

Exit criteria: A person can sign up, create and save projects, come back later

and find them, and manage their account.

________________________________________

# Working Rules

Discuss, then build. We agree on a feature's approach before coding it.

One phase at a time. No jumping ahead — finish and verify a phase first.

Nothing throwaway. Because we chose a framework from day 1, every phase's

work carries forward. No rebuilds.

Commit as we go. Each finished feature gets committed to GitHub.