# Treehouse — Phase 1 Workflow (Core Features)

This is the detailed, step-by-step workflow for Phase 1 only. Phase 1 is the

heart of Treehouse — the unique features that make it worth building. We build

these in order; each step should work before moving to the next.

Phase 1 goal: Upload a sketch → generate a live layout → circle a region to

edit it → see UX audit flags.

________________________________________

# Feature 1 — Canvas + Image Upload

The foundation. A workspace where a sketch can be dropped in.

Steps:

Build the main app layout (header + split view: canvas on left, output on right).

Add a Konva.js canvas to the left panel.

Implement drag-and-drop / click-to-upload for an image (PNG, JPG, SVG).

Render the uploaded image onto the canvas, scaled to fit.

Done when: You can drop an image and see it displayed on the canvas.

________________________________________

# Feature 2 — Sketch → Code Generation

The core magic. Turn the uploaded image into real HTML/CSS.

Steps:

Create a Next.js API route (/api/generate) — this runs on the server so the

OpenAI key stays hidden.

Send the uploaded image to OpenAI's vision model with a prompt that says

"convert this wireframe into clean HTML + Tailwind CSS."

Receive the generated HTML back in the browser.

Add a "Generate" button that triggers this flow with a loading state.

Done when: Clicking Generate returns HTML code from your sketch.

________________________________________

# Feature 3 — Live Preview

See the generated code rendered as a real webpage.

Steps:

Add a preview panel on the right side.

Render the generated HTML inside a sandboxed iframe (safe isolation).

Load Tailwind (via CDN) inside the iframe so styles show correctly.

Add a "Copy HTML" button.

Done when: The generated layout appears as a live, styled webpage next to the canvas.

________________________________________

# Feature 4 — Spatial Prompting (the standout feature)

The unique differentiator. Target a specific region instead of the whole image.

Steps:

Add a selection tool to the canvas — draw a box/lasso over a region.

Capture the coordinates of the selected region.

Add a prompt input tied to that selection ("make this button blue").

Send the region coordinates + prompt to the API so the AI edits only that area.

Update the preview with the localized change.

Done when: You can circle one part of the sketch, prompt a change, and only

that part updates.

________________________________________

# Feature 5 — UX Copilot

The intelligent auditor. Flags missing product logic.

Steps:

After generation, send the resulting HTML to the API for analysis.

Ask the model to return a list of missing UX elements (login button, error

states, empty states, accessibility issues, etc.) as structured data.

Build a sidebar/tab that displays these flags with severity levels

(error / warning / tip).

(Stretch) Add an "Add it for me" button that applies a suggested fix.

Done when: After generating a layout, a sidebar lists concrete UX issues the

design is missing.

________________________________________

# Phase 1 Exit Checklist

☐ Upload a sketch to the canvas

☐ Generate a live HTML/CSS layout from it

☐ See the result rendered in a live preview

☐ Circle a region and make a targeted edit

☐ See UX Copilot flags for the generated design

When all five are checked, Phase 1 is complete and we move to Phase 2.

________________________________________

# Build Order Summary

1. Canvas + Upload
        │
        ▼
2. Sketch → Code  ──►  3. Live Preview
        │
        ▼
4. Spatial Prompting
        │
        ▼
5. UX Copilot