# Treehouse — Week 1 Tasks (Member 1 & Member 2)

Week 1 = Shared Setup + Feature 1. Member 1 builds the canvas + image upload;

Member 2 scaffolds the API route and confirms the OpenAI vision connection works.

________________________________________

# Day 1 — Both Members Together (do this first, don't skip)

Sit down together (in person or a call) and knock this out as a pair:

Scaffold the project — one person runs the Next.js + TypeScript + Tailwind

setup, installs Konva.js + OpenAI SDK, pushes to GitHub. The other clones it.

Agree on the API contract — the single most important thing this week.

Write down, together, the exact shape of:

Request (what frontend sends): { image: string (base64), selectionBox?: {x,y,w,h}, prompt?: string }

Response (what backend returns): { html: string, flags: Flag[] }

Put this in a shared types/index.ts file. Both members import from it.

Set up `.env.local` with the OpenAI key (Member 2 needs it; Member 1 doesn't touch it).

Confirm the dev server runs and a blank page loads for both of you.

Once this contract is agreed, you can work in parallel all week without blocking

each other. That's the whole point.

________________________________________

# Member 1 (Frontend / Canvas) — This Week

Goal by Friday: Drop an image onto the canvas and see it displayed, scaled to fit.

## Task 1 — Build the app skeleton

Create the main page layout: a top header bar + a split view (left = canvas

panel, right = output panel, empty for now).

Style it with Tailwind — dark theme, clean spacing. Just the shell.

## Task 2 — Add the Konva.js canvas

Drop a Konva Stage + Layer into the left panel.

Make it fill the panel responsively.

Get comfortable with Konva basics (this library will carry the whole

spatial-selection feature in Week 4, so learning it now pays off).

## Task 3 — Image upload

Add drag-and-drop and click-to-upload (accept PNG, JPG, SVG).

Read the uploaded file as a base64 data URL.

Store it in React state.

## Task 4 — Render the image on the canvas

Draw the uploaded image onto the Konva layer.

Scale it to fit the canvas while keeping aspect ratio.

Center it.

## Task 5 — Prep for handoff (light)

Make sure the base64 image string is easy to access in state — Member 2's

/api/generate will need it next week.

Stretch if you finish early: Add an empty-state message ("Drop a wireframe to

begin") and a subtle upload hover effect.

________________________________________

# Member 2 (Full-Stack / AI) — This Week

Goal by Friday: A working /api/generate route that accepts an image and

returns a placeholder — proving the pipe works end-to-end. Plus your OpenAI

connection tested.

## Task 1 — Scaffold the API route

Create /app/api/generate/route.ts.

Make it accept a POST request matching the agreed contract

({ image, selectionBox?, prompt? }).

For now, return a hardcoded placeholder response

(e.g. { html: "<div>hello</div>", flags: [] }). This unblocks Member 1's testing.

## Task 2 — Get your OpenAI connection working

Set up the OpenAI SDK with your key from .env.local.

Write a tiny test script that sends a sample image to GPT-4o vision and prints

the response.

Confirm your free key actually works with vision — critical to verify early,

before you build on top of it.

## Task 3 — Prototype the generation prompt (offline)

Outside the app, experiment: feed a real wireframe screenshot to GPT-4o and

iterate on the system prompt until it returns clean HTML + Tailwind.

Save the best-performing prompt — you'll drop it into the route next week.

## Task 4 — Handle the basics

Add error handling to the route (missing image, API failure).

Make sure the route reads the base64 image correctly (strip the

data:image/...;base64, prefix).

Stretch if you finish early: Start wiring the real OpenAI call into the route

so Week 2 is mostly polish.

________________________________________

# End-of-Week Sync (both)

Meet Friday and confirm:

☐ Project runs for both of you, pushed to GitHub

☐ API contract agreed and in types/index.ts

☐ M1: image uploads and renders on the canvas

☐ M2: /api/generate responds + OpenAI vision confirmed working with your key

If all four are checked, you're perfectly positioned for Week 2 (the first real

integration: image → generated HTML).